# RACI MATRIX

### Project: Multimodal Real-Time Fraud Detection System Using Transaction Data, CV, and NLP

# Colour Legend for Slides

- 🟥 RED = A (Accountable) → Decision maker

- 🟦 BLUE = R (Responsible) → Does the work

- 🟨 YELLOW = C (Consulted) → Provides input

- ⬜ WHITE = I (Informed) → Kept updated

| Task / Deliverable | Jibola (Product Manager / CV+NLP) | Anderson (Data Engineer) | Gaurav (Machine Learning) | Aniruddha (Backend Engineer) | Onyinye (Frontend Engineer) |
| --- | --- | --- | --- | --- | --- |
| Project Charter | 🟥A / 🟦R | 🟨C | 🟨C | 🟨C | ⬜I |
| Project Proposal | 🟥A / 🟦R | 🟨C | 🟨C | 🟨C | ⬜I |
| Dataset Exploration (EDA) | ⬜I | 🟥A / 🟦R | 🟨C | ⬜I | ⬜I |
| Data Cleaning | ⬜I | 🟥A / 🟦R | 🟨C | ⬜I | ⬜I |
| Feature Engineering | 🟨C | 🟥A / 🟦R | 🟨C | ⬜I | ⬜I |
| Supervised ML Model | ⬜I | 🟨C | 🟥A / 🟦R | ⬜I | ⬜I |
| Anomaly Detection Model | ⬜I | 🟨C | 🟥A / 🟦R | ⬜I | ⬜I |
| CV Forgery Detection Model | 🟥A / 🟦R | ⬜I | 🟨C | ⬜I | ⬜I |
| NLP Phishing Classifier | 🟥A / 🟦R | ⬜I | 🟨C | ⬜I | ⬜I |
| Model Tuning & Calibration | ⬜I | 🟨C | 🟥A / 🟦R | ⬜I | ⬜I |
| Backend Setup (FastAPI) | 🟨C | ⬜I | 🟨C | 🟥A / 🟦R | ⬜I |
| Model Endpoints (ML, CV, NLP) | 🟨C | ⬜I | 🟨C | 🟥A / 🟦R | ⬜I |
| WebSocket Real-Time Alerts | 🟨C | ⬜I | 🟨C | 🟥A / 🟦R | ⬜I |
| Frontend Dashboard Setup | ⬜I | ⬜I | ⬜I | 🟨C | 🟥A / 🟦R |
| Alert Feed UI | ⬜I | ⬜I | 🟨C | 🟨C | 🟥A / 🟦R |
| Risk Score & Transaction Visuals | ⬜I | ⬜I | 🟨C | 🟨C | 🟥A / 🟦R |
| Integration Testing | 🟨C | ⬜I | 🟨C | 🟦R | 🟦R |
| Evaluation (PRAUC, SHAP) | ⬜I | 🟨C | 🟥A / 🟦R | ⬜I | ⬜I |
| Ethics & Responsible AI | 🟥A / 🟦R | ⬜I | 🟨C | ⬜I | ⬜I |
| Final Documentation | 🟥A / 🟦R | 🟨C | 🟨C | 🟨C | 🟨C |
| Pitch + Live Demo | 🟥A | 🟨C | 🟨C | 🟦R | 🟦R |
| Final Submission | 🟥A | 🟦R | 🟦R | 🟦R | 🟦R |