# Project Charter

## Multimodal Fraud Detection Framework for Financial Risk Assessment

### Project Context and Rationale

Financial fraud continues to evolve in complexity, often spanning multiple data sources such as transactional behaviour, identity documentation, and communication patterns. Traditional single-stream detection approaches struggle to capture these distributed signals.

This project proposes a multimodal fraud detection framework that integrates structured transaction data, document imagery, and written communication. The aim is to demonstrate how combining heterogeneous inputs can provide a deeper understanding of fraud behaviours and improved detection capability, while remaining computationally practical for non-enterprise environments.

The project will serve both as an applied data-science investigation and a systems-integration exercise, aligning with Master-level expectations of methodological rigour, reproducibility, and critical evaluation.

## Project Objectives

### Primary Aim

To design, implement, and evaluate a multimodal fraud detection system that consolidates three specialised models into a unified analytical pipeline.

### Specific Objectives

- Structured Data (Transactions):
Develop a supervised fraud-prediction model using the IEEE-CIS dataset and complement it with an unsupervised anomaly-detection layer (e.g., Isolation Forest).

- Document Image Analysis:
Implement a convolutional neural network (CNN) capable of identifying forged or manipulated identity documents.

- Text-Based Communication Analysis:
Build an NLP classifier to detect phishing-style messaging, focusing on linguistic cues and semantic anomalies.

- System Integration:
Combine the three models into a cohesive backend (FastAPI) with an interface suitable for demonstration and evaluation.

- Evaluation and Reflection:
Critically assess the performance, limitations, and practical implications of multimodal approaches in fraud detection.

## Scope Definition (MoSCoW Framework)

### Must Have

- Implementation of the IEEE-CIS structured fraud-prediction model.

- Handling of class imbalance using class weighting, SMOTE, or alternative justified techniques.

- Evaluation using Recall, Precision, F1-Score, and PR-AUC rather than accuracy.

- Functional image-classification pipeline (CNN or transfer-learning architecture).

- Functional NLP classifier for fraudulent communication detection.

- Modular backend (FastAPI) integrating all three detection components.

### Should Have

- Initial data profiling using tools such as SAS or Excel to identify anomalies prior to model training.

- Basic dashboard-style monitoring or visualisation to demonstrate multimodal outputs in a unified interface.

### Could Have

- Additional model-explainability artefacts (e.g., SHAP summaries, feature importance reports).

- Lightweight experimentation with alternative unsupervised methods (e.g., One-Class SVM).

### Will Not Have

- Production-level deployment, container orchestration, or enterprise-grade security.

- Access to or modelling on proprietary banking data.

- Fully optimised real-time streaming detection (focus remains on offline evaluation).

## Methodology

### Dataset Preparation

- Perform exploratory analysis using SAS/Excel for statistical profiling.

- Apply data cleaning, normalization, and feature-engineering strategies appropriate to each modality.

- Document all preprocessing steps to maintain reproducibility.

### Modelling Approach

- Structured Transactions:

  - Gradient boosting (e.g., XGBoost, LightGBM) or neural-network baseline.

  - Complemented with an Isolation Fores.

- Document Images:

  - CNN (e.g., ResNet-18 or MobileNetV3) with transfer learning to reduce overfitting.

  - Augmentation strategies to simulate visual artefacts or distortions.

- Text Data:

  - Transformer-based model (e.g., DistilBERT) fine-tuned for phishing detection.

  - Evaluation through language-model confidence and misclassification analysis.

### Integration Architecture

- Model endpoints served via FastAPI.

- Simple web interface (React or equivalent) to demonstrate results.

- Clear logging of multimodal decisions for post-hoc analysis.

## Success Metrics

### Model-Level Metrics

- Structured data: Recall, Precision, F1, PR-AUC, and confusion-matrix interpretation.

- Images: Classification accuracy, F1, and ROC-AUC; evaluation of misclassified forgery classes.

- Text: F1-score across phishing vs. legitimate classes; error analysis on ambiguous messages.

### System-Level Metrics

- Consistency of predictions across modalities.

- Latency within acceptable limits for offline evaluation environments.

- Stability and reproducibility across multiple runs.

## Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Severe data imbalance in structured dataset | High | Apply class-weighting, oversampling, or ensemble methods; prioritise Recall and PR-AUC. |
| Overfitting in CNN or transformer models | Medium | Use transfer learning, dropout layers, and early stopping. |
| Integration failures across modalities | Medium | Use modular endpoints and isolated service testing before combined evaluation. |
| Insufficient computational resources | Medium | Use lightweight architectures and limit dataset size where academically acceptable. |

## Expected Deliverables

- Technical implementation of all three detection modules.

- Integrated backend service demonstrating multimodal inference.

- Critical evaluation chapter including limitations and methodological reflection.

- Full documentation of pipeline, preprocessing, and modelling decisions.

## Ethical & Academic Considerations

- All datasets used will be publicly available and appropriately cited.

- No personal, sensitive, or proprietary data will be accessed.

- The project will avoid claims of production-readiness and focus on academic experimentation.

- Interpretability will be integrated where feasible to support transparent evaluation.